|  |  |  |  |
| --- | --- | --- | --- |
| **Employee Name** | Nguyen Thanh Dat | **Manager Name** | Le Minh Hoa |
| **Department** | WebDesign | **Plan Date** | March 4, 2022. |
| **Job Title** | Programmer | **Date of Last Plan** | April 7, 2022 |

**Development plan**

|  |  |  |
| --- | --- | --- |
| **Task Goals** | **Employee Task Goal Details** | |
| **Detail** | **Date to be Achieved By** |
| Draw use cases, user interfaces for the team's project. | Draw showing each function of the team members, and the function of each person for the group to monitor and implement ideas. Besides, so that the group can track in the right direction, or can add when it is missing, or when it is wrong, it can be corrected and deleted. | February 27, 2022, By Dat |
| The role of designing the home page, about, blogs. | Implement a page where users can see real-life posts. And from there they can share articles related to the topics that we have created by clicking "post" to be able to post the articles they feel are the most interesting or interesting, we will approve those articles. | March 6, 2202, By Dat |
| Design and display data from the database to the account management page. | After putting the account management page data into the database, it will automatically export the data from the database. At the same time, it will display the data to the user account management page to view and state their feelings. | March 14, 2202, By Dat |
| Implement user account management functions. | Make it functional by permitting admins to add user accounts when they want to experience our website, we'll make them available. At the same time, we reserve the right to correct them when they need to change the information. In addition, we reserve the right to remove users' accounts that violate their privacy, or that they no longer want to join our site. | March 25, 2202, By Dat |

|  |  |  |  |
| --- | --- | --- | --- |
| **Knowledge skills** | **Employee Skill Development Details** | | |
| **Necessary Skills** | **Next Steps to Build Skills** | **Comments** |
| Draw use cases, user interfaces for the team's project. | Thorough understanding of each function of the draw.io application to draw the most fully functional. | Step 1: Learn draw.io to download.  Step 2: Perform operations to create use cases and user interfaces.  Step 3: Complete the draft of the required functions in the project.  Step 4: Check the functions included in the draft. | I can draw better so that the group can be easier to see if I spend more time learning more about the functions of the drawing application draw.io. |
| The role of designing the home page, about, blogs. | Master the basics of front-end. | Step 1: Download visual studio code to your device.  Step 2: Manipulate to create home, about, blogs pages.  Step 3: Complete the basic functions required in the project.  Step 4: Check the functions one last time. | Create pages with front-end related functions combined with bootstrap, after checking the functions on that page are not suitable and fix the errors. |
| Design and display data from the database to the account management page. | Understand the basics of the phpmyaddmin database. | Step 1: Skill to manipulate each variable.  Step 2: Check the input data.  Step 3: Implement PHP Admin database management skills (add, edit, delete).  Step 4: Run the last data test. | I can do it perfectly if I spend more time learning more about PHPMyAdmin database functions. |
| Implement user account management functions. | Learn what functions are required for administrators to be able to manage user accounts. | Step 1: Create a database.  Step 2: Manipulate to create functions for account management.  Step 3: Complete the basic functions.  Step 4: Check the functions one last time. | This function supports the bootstrap library, so I created the table quite quickly but also had some problems with some errors when writing the wrong name. |

|  |  |  |  |
| --- | --- | --- | --- |
| **Potential Distractions** | **Potential Distraction Details Details** | | |
| **Potential Distractions** | **Steps to Avoid Distractions** | **Comments** |
| Draw use cases, user interfaces for the team's project. | The move is unreasonable, can't find the shortcut button, the button to minimize the screen, and the button to turn off temporarily. The design has many errors, not beautiful. | Step 1: Identify the error.  Step 2: Fix errors, and replace more eye-catching things.  Step 3: Check again one last time. | This issue has been resolved. |
| The role of designing the home page, about, blogs. | The pages had an error connecting and it took a long time to read the code line by line to find the error. | Step 1: When running the function should check each function one by one.  Step 2: Make sure the pages connect successfully with each other.  Step 3: Check the page connections again. | This issue has been resolved. |
| Design and display data from the database to the account management page. | The data can be wrong or unconnected in some cases of misspelled variable names in the code. | Step 1: Find the code, the variable name is wrong.  Step 2: Open the database and review the code and variable names.  Step 3: Double check the codes and variable names. | This issue has been resolved. |
| Implement user account management functions. | Implement the update and delete function, there are many problems when connecting the wrong PHP file. | Step 1: Find the right PHP file to connect.  Step 2: Rewrite the correct PHP file name to connect.  Step 3: Check the file names again, if you need to keep them, delete them if you don't need them. | This issue has been resolved. |

|  |  |
| --- | --- |
| **Response** | **Reviewer Comment** |
| Dat has an important role in this project, with a high work ethic and always thinking of everyone. He mainly does the design and layout for the website perfectly, besides that he helps everyone in doing related functions. As a person who is willing to learn and shows dedication to work, when assigning work, he does not show discouragement or give up, he always tries to do his part. With those roles, Dat helped the group a lot and I am the leader and thank him very much. |

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Final Signatures** | **Employee signature** | Dat | **Reviewer signature** | Nam |
| **Date** | March 28, 2022 | **Date** | April 5, 2022 |